# Introduction

## Preview

- An informal chat about how innovation and innovative projects can be managed

- Should only take about an hour, which in the UK is a Friday lunch time read

- A condensed introduction to developing innovative projects using Agile

## Content

I guess because you got this far that you are a person involved in the production of “stuff”. This could be digital stuff, actual stuff, idea stuff or whatever… but you are a doer. Maybe you are what my mate* Malcolm Gladwell calls an outlier – someone who can see a solution to an issue from a different perspective and needs to get some innovative folks to get it actually done. Or maybe you have read the press saying that you must innovate at work or die…

How do you start?

The presumption about organizing an innovation is that you can base it in common sense... Sit down with word processor and maybe a pencil and paper and just design it.

That makes sense.

Well no it doesn’t.

The use of “common sense” to manage the development of your latest innovative product will crush it stone dead.

My name is Paul Ranson and I’ve been managing creative people and development of innovative products for my entire career. I like to think of myself as a motivating innovator.

I have been an entrepreneur producing over 300 video games for multinational companies all over the world. Lately I have used my experience in the development of mobile apps for Nissan, Wal-Mart, Tesco, and the defence industry.

I’ve studied the fashionable management of Agile and Lean Development; I’ve paid to be trained in the fashionable management of Agile and Lean; I’ve deployed the fashionable management of Agile and Lean Development.

I’ve done all this so you don't have to!

In the following eBook, written as though you were with me at my local pub (The Wild Boar in leafy Warwick, England http://www.thewildboarwarwick.co.uk/ ), I’d like to informally explain how I have worked to make innovations in digital software and hardware. Having tried it out, I’m presenting the good bits and bad bits so that you won’t have to; you can short circuit the painful bit of having to read through a management text book as I intend to chat you through the process. In short, I hope to give you a bullet proof foundation – a strategy on how to breathe life into your new innovation.

While I lead on the development of digital, I have worked in some places to make physical things. Print, electronics, gadgets are all prime candidates for the management by these principles.

So I invite you to settle down with a drink of whatever your persuasion, and in the next hour I’ll recount how I think you could start your journey. Along the way I will introduce some of my made up relationships with famous thinkers into the conversation, to impart their celebrated words of wisdom*.

*I do this name dropping to act big, clever and funny. Ignore it if it's irritating!

## Review

- An informal chat about how innovation and innovative projects can be managed

- Should only take about an hour / lunch time to read

- A condensed introduction in developing innovative projects using Agile

# The Standard Start to Product Development

## Preview

- Brainstorming is not an efficient way of collecting ideas

- Standard management of an innovation can lead to conflict

- Milestones assume (incorrectly) that you know what you are developing at the start of a project

## Content

Let me run through a scenario of how most people start the development of a product: let’s call it “Project New Thingy”.

“Project New Thingy” starts with a “sit down” or a “workshop”. If you are paying for it personally, it will be in your lounge or maybe down the pub. If it’s on expenses it’ll be at least a train journey away in a room with a big table, flip chart and sandwiches for lunch.

Solutions to problems are harvested from a “brainstorm” session with a series of interested parties coming up with ways to solve stuff. A sort of design for “Project New Thingy” is then levered into a makeshift list of descriptive sentences.

Now “brainstorming” was invented in the last millennium. It is safe to say that I am not a fan. To expect people to come up with a super cool idea from a standing start is at best random and at worse ridiculous. Ideas need time to grow and gain focus. Brainstorms by their very nature favour the loudest mouth in the group. Their lack of focus can alienate the more thoughtful members of the team too.

What happens next after the brainstorm / workshop / sit down things is that an arbitrary set of sentences are distilled from them. These are then called “milestones”, and a team of people expected to deliver the idea are badgered and emotionally beaten up until they commit to when they think each milestone could be delivered.

Legals working in parallel cast these notions into stone creating legal milestones. Failure to complete a milestone on schedule is then met with the threats meant to scare the innovation team into innovating harder.

When I put it like that, it seems like I’ve spent a career working with the Gestapo doesn’t it?

A perfect storm of resentment ensues. Innovation suffers when milestones don’t meet these obscure initial expectations. Daggers are drawn, contracts are reviewed and the project becomes a cat and mouse analysis of matching milestone description to product delivery.

Failure is deemed to be – well, a failure, and anyone involved in it hides their involvement for the rest of their career (or blames any individual that is out of earshot at the time).

OK, I am describing a melodrama that doesn’t happen EVERY time, but it's happened to me enough to make my hair prematurely grey. If you came out with me and my video game vet chums, they’d tell you stories that would at least make your hair curl a bit.

## Review

- Brainstorming is not an efficient way of collecting ideas

- Standard management of an innovation can lead to conflict

- Milestones assume (incorrectly) that you know what you are developing at the start of a project

# The Common Sense Approach to Innovation

## Preview

- Traditional management can be used where development variables are understood

- Innovation requires a collaboration between sets of differently-skilled people

- Creative people accept that they require management

- Creative people require a creative approach to management

## Content

Common sense (also known as Waterfall management) is not a sensible way of working with innovative projects. When the majority of the variables are understood it is perfectly acceptable to make “guesstimates” and build a schedule around that, but in a project that has many unknowns it is unfair to assume that anyone can accurately guess the outcomes.

Of course I am not throwing the standard notion of Project Management out of the window. For what it’s worth I am a qualified practitioner of PRINCE2 (a British version of a Waterfall management tool).

It seems reasonable to me to assume that the parameters required in (say) building a house are relatively well known. After all, the human race has been building houses for millennia. A house is made of X number of bricks with Y number of windows and Z number of doors. A detailed drawing can be made that defines a communication understood by all parties on what the finished product will look like from the start.

Innovation is broadly the thing that happens when you are commissioning something that you know vaguely could be done but are not entirely sure how or if it could be. It is the situation that arises when as an expert you know exactly what you can deliver but you don't have the domain expertise in a specific area. Alternatively you may be Product Sponsor who knows a whole heap about a given domain, but are unsure what could be developed by someone with some original thinking.

Ultimately it is extremely rare to be able to define the delivery of what effectively is an experiment. Just like your stock market shares go down as well as up – well, experiments can fail as well as succeed.

Traditional thinking assumes that it knows the shape, size and extent of the innovation at the start of the project. This common sense approach is used time and time again to manage the development of new stuff, but often ends in failure.

- Projects fail to deliver because the Product Sponsor did not understand the limits of the development team.

- Projects fail to deliver because the Project Teams didn't really get the domain knowledge of the Sponsor until too late in the project’s development.

- Projects fail to deliver because the Project Sponsors design a solution in their own heads, put it out to tender and assume that the delivery team just “get it”.

As my mate* the late Steve Jobs of Apple Computer said:

It doesn’t make sense to hire smart people and tell them what to do; we hire smart people to tell us what to do. (Steve Jobs)

*I have never met Steve Jobs

Now Jobs was a clever bloke; while his hipster-like quotes suggest a placid character, it was not the case. He never left his creatives to just run feral. There was process in what he and other Silicon Valley entrepreneurs did/do.

In my career I have often attended project debriefs both formal and informal with creatives. This is what we in the games business call “post mortems”. Often I have listened to the creatives moaning that “next time we will organize it better”. They know they require management – it’s just that delivering it as though they were bricklayers it doesn't work.

The key to it is in these post mortems. It is only as the project ends that both the development team and Project Sponsor have the benefit of hindsight and their combined knowledge of each other’s domain starts to align. The creatives have acquired the knowledge of the Project Sponsor’s domain expertise and the Sponsor realises the limits or the boundaries to his or her initial idea and the team’s capability to deliver.